========================================================================================

DIGITAL EGYPT PIONEERS INITIATIVE (DEPI)

DATA ANALYTICS CAPSTONE PROJECT

========================================================================================

DOCUMENT TITLE:  Phase 1 Deliverable — Project Planning & Management

PROJECT NAME:    Enterprise Resource Planning (ERP) Transformation & Adoption Analytics

TEAM STRUCTURE:  6 Members

SUBMISSION DATE: October 16, 2026

EXECUTION TIMELINE: October 20, 2026 – November 25, 2026

TARGET REPOSITORY FOLDER: Phase_1_Documentation

----------------------------------------------------------------------------------------

TEAM MEMBERS & ROLES

----------------------------------------------------------------------------------------

1. [Malak Mahmoud Adawi] - Excel Track: Data Cleaning & Preparation Lead

2. [Asmaa Rabea Azmy Elshall] - Excel Track: Dashboard, PivotTables & Business Analytics Lead

3. [Mahmoud Ali Hemeda] - Power BI Track: Data ETL, Cleaning & Modeling Specialist

4. [Mohamed Magdy Yousef Mahmoud] - Power BI Track: DAX Measures & Calculated Columns Developer

5. [Ayat Tamer Mohamed Asar] - Power BI Track: Dashboard UI/UX & Visual Developer

6. [Mahmoud Ali Mohamed Khallaf] - Management Track: Project Documentation, Presentation & Media Lead

========================================================================================

1. PROJECT PROPOSAL

========================================================================================

1.1 Executive Summary & Overview

Implementing Enterprise Resource Planning (ERP) software represents a cornerstone strategy for digital transformation across modern organizations. However, managing enterprise-wide ERP implementations involves substantial complexities, severe financial investments, operational risks, and human change management friction.

This capstone project delivers a comprehensive analytical study evaluating ERP adoption, implementation bottlenecks, financial transformations, supply chain operational gains, security audit compliances, and user license costs across a relational dataset encompassing 100,000+ organization records.

1.2 Problem Statement

Leadership teams undertaking ERP deployments frequently lack unified visibility into implementation performance across different business units, deployment architectures (Cloud vs. On-Premises), and vendor models. Key pain points include unmonitored project budget variances, extended ROI realization timelines, high employee change resistance, post-go-live helpdesk ticket spikes, and underutilized user software licenses.

1.3 Project Objectives

* Quantify Business & Financial Returns: Measure average ROI realization periods (months) and financial close cycle day reductions post-go-live.

* Identify Implementation Bottlenecks: Analyze project phase overruns, budget variances, and core problem modules (e.g., Finance, SCM, HR).

* Evaluate Operational & Supply Chain Efficiency: Measure warehouse order fulfillment hours, stockout incident drops, and vendor delivery compliance.

* Audit Security & Governance Risks: Monitor Segregation of Duties (SoD) violations, data breach incidents, and patch update frequencies.

* Optimize Software Spend: Analyze user license utilization rates to eliminate annual wasted software expenditures.

1.4 Primary Dataset Description

The analysis utilizes an integrated relational database consisting of 11 core CSV datasets linked via the primary key `Company_ID`:

1. `Raw_Company_ERP_Adoption.csv` (Demographics, primary ERP vendors, deployment types)

2. `Raw_ERP_Business_Outcomes_KPIs.csv` (ROI months, financial close reduction, satisfaction scores)

3. `Raw_ERP_Change_Management_HR.csv` (Training hours, resistance levels, turnover, tickets)

4. `Raw_ERP_Financial_Transformation.csv` (Pre/Post close cycles, invoice costs, compliance, DSO)

5. `Raw_ERP_Implementation_Partners.csv` (Partner contract models, consultant ratios, SLAs, disputes)

6. `Raw_ERP_Problem_Modules_Detail.csv` (Problem modules, duration, project budgets)

7. `Raw_ERP_Project_Phases_Milestones.csv` (Phase durations, budget variances, sign-offs)

8. `Raw_ERP_Security_Audit_Compliance.csv` (SoD violations, 2FA enforcement, data breaches)

9. `Raw_ERP_Supply_Chain_Operations.csv` (Warehouse fulfillment, lead times, stockout rates)

10. `Raw_ERP_Technical_Infrastructure.csv` (Cloud providers, DB engines, legacy systems, downtime)

11. `Raw_ERP_User_Licenses_Detail.csv` (License types, costs, utilization rates)

1.5 Technology Stack & Tools

* Data Cleaning & Prep: MS Excel (Formulas, Data Tools), Power BI Power Query.

* Data Modeling & Analytics: MS Excel (PivotTables, Dynamic Formulas) & Power BI Desktop (DAX Engine, Star Schema).

* Visualization & Reporting: MS Excel Standalone Dashboards & Power BI Desktop Interactive Dashboards.

* Project Management & Media: MS Word, MS PowerPoint, Screen Recording Tools, GitHub Version Control.

========================================================================================

2. PROJECT PLAN & GANTT CHART TIMELINE

========================================================================================

The execution phase starts on October 20, 2026, and follows a structured parallel timeline across the Power BI Track, Excel Track, and Final Documentation Phase:

----------------------------------------------------------------------------------------

2.1 Power BI Track Timeline

* Phase 1: Data Cleaning & Data Modeling (Oct 20 – Oct 25, 2026)

- Data ingestion in Power Query, structural cleaning, and constructing the relational Star Schema data model.

* Phase 2: DAX Writing & Deep Analysis (Oct 26 – Nov 05, 2026)

- Developing explicit DAX measures, calculated columns, KPI formulas, and deep analytical aggregations.

* Phase 3: Final Power BI Dashboard UI/UX (Nov 06 – Nov 15, 2026)

- Visual design, interactive slicers, bookmarks, tooltips, navigation buttons, and finalizing the Power BI Dashboard.

----------------------------------------------------------------------------------------

2.2 Excel Track Timeline

* Phase 1: Comprehensive Data Cleaning & Standard Formatting (Oct 20 – Oct 30, 2026)

- Cleaning raw CSV datasets directly in Excel without Power Pivot, standardizing types, handling nulls, and ensuring primary key (`Company_ID`) consistency.

* Phase 2: PivotTables & Interactive Excel Dashboard (Nov 01 – Nov 10, 2026)

- Constructing PivotTables, PivotCharts, calculated fields, and building the interactive standalone Excel Dashboard using Slicers & Timelines.

----------------------------------------------------------------------------------------

2.3 Final Documentation, Media & Presentation Phase (Nov 16 – Nov 25, 2026)

* Final Documentation, PPT Slide Deck & Video Demo (Nov 16 – Nov 25, 2026)

- Synthesizing all reports, reconciling metrics between Excel and Power BI, creating the final PowerPoint presentation, and producing/editing the project video demonstration.

----------------------------------------------------------------------------------------

2.4 Summary Gantt Chart Overview

| Track / Phase | Start Date | End Date | Duration | Key Deliverable |

| :--- | :--- | :--- | :--- | :--- |

| **Power BI: Cleaning & Modeling** | Oct 20, 2026 | Oct 25, 2026 | 6 Days | Cleaned Queries & Star Schema Model |

| **Power BI: DAX & Analytics** | Oct 26, 2026 | Nov 05, 2026 | 11 Days | Calculated Measures & Business Logic |

| **Power BI: Final Dashboard** | Nov 06, 2026 | Nov 15, 2026 | 10 Days | Completed Interactive Power BI Dashboard |

| **Excel: Data Cleaning** | Oct 20, 2026 | Oct 30, 2026 | 11 Days | Clean Standardized Excel Datasets |

| **Excel: PivotTables & Dashboard**| Nov 01, 2026 | Nov 10, 2026 | 10 Days | Completed Interactive Excel Dashboard |

| **Documentation & Video Demo** | Nov 16, 2026 | Nov 25, 2026 | 10 Days | Final Reports, PPT Deck & Recorded Video |

========================================================================================

3. TASK ASSIGNMENT & ROLES

========================================================================================

| Member | Assigned Track & Role | Detailed Responsibilities | Core Tools |

| :--- | :--- | :--- | :--- |

| **Member 1** | **Excel Track:** Data Cleaning & Preparation Lead | Auditing raw CSV files directly in Excel, handling missing values, standardizing formats, and ensuring `Company_ID` primary key consistency across 11 files. | MS Excel |

| **Member 2** | **Excel Track:** Dashboard, Pivot & Business Analytics Lead | Constructing PivotTables & PivotCharts, developing the interactive standalone **Excel Dashboard**, and answering analytical business questions in Excel. | MS Excel (PivotTables, Slicers, Formulas) |

| **Member 3** | **Power BI Track:** Data ETL, Cleaning & Modeling Specialist | Ingesting raw CSVs into Power BI via Power Query, performing structural transformations, and constructing the relational Star Schema Data Model. | Power BI (Power Query & Modeling) |

| **Member 4** | **Power BI Track:** DAX Measures & Calculated Columns Developer | Writing explicit **DAX** measures, calculated columns, and performance indicators (ROI, Financial Close Days, License Utilization). | Power BI (DAX Engine) |

| **Member 5** | **Power BI Track:** Dashboard UI/UX & Visual Developer | Designing visual page layouts, setting up interactive slicers, page navigation buttons, bookmarks, tooltips, and performing dashboard QA testing. | Power BI Desktop |

| **Member 6** | **Management Track:** Documentation, Presentation & Media Lead | Drafting all DEPI documentation reports, creating final presentation slide decks, and producing/editing the project video demonstration. | MS Word, PowerPoint, Video Tools |

========================================================================================

4. RISK ASSESSMENT & MITIGATION PLAN

========================================================================================

| Risk Description | Severity | Likelihood | Mitigation Strategy |

| :--- | :--- | :--- | :--- |

| **1. Metric Discrepancies Between Excel and Power BI Output** | High | Medium | Perform strict number reconciliation during the final documentation phase (Nov 16–25) to align calculations. |

| **2. Key Disconnects Across 11 CSV Files (`Company_ID`)** | High | Low | Conduct primary key validation during the initial data cleaning phase in both Power Query and Excel. |

| **3. Large Dataset Performance Lag in Power BI Engine** | Medium | Medium | Optimize the Star Schema model by removing high-cardinality unused columns and relying on explicit measures. |

| **4. Video Demo Recording & Slide Deck Production Delays** | Medium | Low | Dedicated 10-day buffer window (Nov 16–25) ensures ample time for video recording, editing, and slide deck finalization. |

| **5. Task Bottlenecks or Unplanned Member Absence** | Low | Medium | Parallel track structure allows cross-support between team members across similar phases. |

========================================================================================

5. KEY PERFORMANCE INDICATORS (KPIs)

========================================================================================

1. **ROI Attainment Duration (Months):**

- *Description:* Measures average months required to achieve full return on investment post go-live.

- *Formula:* `AVERAGE(ROI_Achieved_Months)`

2. **Financial Close Cycle Reduction (Days):**

- *Description:* Quantifies days saved in monthly/annual financial closures following ERP deployment.

- *Formula:* `AVERAGE(Pre_ERP_Close_Cycle_Days) - AVERAGE(Post_ERP_Close_Cycle_Days)`

3. **User Satisfaction Score Index (1-10):**

- *Description:* Evaluates post-implementation user satisfaction score across business units.

- *Formula:* `AVERAGE(User_Satisfaction_Score_1_to_10)`

4. **Budget Variance Rate (%):**

- *Description:* Tracks percentage variance between planned project budgets and actual expenditures.

- *Formula:* `(SUM(Budget_Variance_USD) / SUM(Project_Budget_USD)) * 100`

5. **Implementation Partner SLA Compliance Rate (%):**

- *Description:* Evaluates service level agreement adherence scores across external consulting partners.

- *Formula:* `AVERAGE(SLA_Compliance_Score_Pct)`

6. **License Utilization Rate (%):**

- *Description:* Tracks active versus assigned user license counts to highlight wasted enterprise spend.

- *Formula:* `AVERAGE(License_Utilization_Rate_Pct)`

7. **Inventory Discrepancy Rate (%):**

- *Description:* Assesses physical versus system stock variances in supply chain operations post go-live.

- *Formula:* `AVERAGE(Inventory_Discrepancy_Rate_Pct)`

8. **Segregation of Duties (SoD) Violation Count:**

- *Description:* Monitors security compliance breaches and internal governance risk exposures.

- *Formula:* `SUM(SoD_Violations_Detected_Count)`